MYRA LOGISTICS — DEVELOPMENT PLAN

QoL FEATURES

BUILD DAY

3 Parallel Tracks • 4 Waves • 7 Features • 1 Day

Track-Based Development Plan for Claude Code Execution

| TRACK A Core Infrastructure | TRACK B Documents & Ops | TRACK C Driver & Visual |
| --- | --- | --- |

| Wave | Time | Track A | Track B | Track C |
| --- | --- | --- | --- | --- |
| 1 | 7:00–10:00 AM | Notification System | Document Vault | Driver Invite |
| 2 | 10:00 AM–1:00 PM | POD Workflow + Factoring | Rate Con PDF | Global Map (start) |
| 3 | 1:00–4:00 PM | Exception Alert Center | Dispatch Briefing | Global Map (finish) |
| 4 | 4:00–7:00 PM | Integration testing | Integration testing | Integration testing |

# Ground Rules

|  | How to Use This Document This document is your build-day playbook. Each Wave section contains the exact Claude Code prompt for each track. Open 3 Claude Code sessions (one per track). At each wave, paste the corresponding prompt into the correct session. Wait for completion before moving to the next wave. Merge feature branches between waves. |
| --- | --- |

## Branch Strategy

Each track works on its own feature branch to avoid merge conflicts. Merge happens at wave boundaries.

# Before Wave 1: create branches from main

git checkout -b track-a/notifications

git checkout -b track-b/document-vault

git checkout -b track-c/driver-invite

# Between Wave 1 and Wave 2: merge completed branches into main

git checkout main

git merge track-a/notifications

git merge track-b/document-vault

git merge track-c/driver-invite

# Create Wave 2 branches from updated main

git checkout -b track-a/pod-workflow

git checkout -b track-b/rate-con-pdf

git checkout -b track-c/global-map

# Repeat merge pattern between each wave

## Conflict Prevention

The features are designed to minimize file overlap. Each track primarily touches different directories:

- Track A: /packages/api/src/modules/notifications/, /packages/api/src/modules/workflows/, /apps/tms/src/lib/components/Notification*.svelte

- Track B: /packages/api/src/modules/documents/, /packages/api/src/routes/documents.ts, /apps/tms/src/routes/settings/

- Track C: /apps/driver/src/routes/join/, /apps/tms/src/routes/map/, Mapbox-related components

The shared touch points are the loads table (both Track A and B add columns) and the TMS header navigation (Tracks A and B both add icons). Resolve these during the merge step. The migration files should be numbered sequentially to avoid conflicts.

## Checkpoints

At each wave boundary, run a quick sanity check before starting the next wave:

- Database migrations apply cleanly (no conflicts in migration sequence)

- API server starts without errors

- TMS dev server compiles without errors

- New API endpoints return expected responses (use curl or Postman)

- UI pages render (visual check, no white screens)

WAVE 1   7:00 AM – 10:00 AM

Foundation Layer — 3 Parallel Sessions

All three tracks launch simultaneously. Zero dependencies between them. Each produces a self-contained feature that later waves build on.

TRACK A — WAVE 1: NOTIFICATION SYSTEM

Session Goal

Build the complete in-app notification system: database table, API endpoints, Server-Sent Events push, and TMS bell icon with dropdown. This is the foundation for POD alerts, exception alerts, and the dispatch briefing.

Claude Code Prompt

Build a real-time notification system for the Myra TMS.

DATABASE:

Create a notifications table:

- id (UUID, PK)

- user_id (UUID, nullable — NULL means broadcast to all)

- type (VARCHAR 50 — e.g. 'pod_received', 'exception', 'load_assigned')

- title (VARCHAR 200)

- body (TEXT)

- link (VARCHAR 500 — URL to navigate to on click)

- load_id (UUID FK to loads, nullable)

- is_read (BOOLEAN default false)

- created_at (TIMESTAMP)

Index on (user_id, is_read, created_at DESC).

API ENDPOINTS:

1. GET /api/v1/notifications

- Returns latest 50 notifications for the authenticated user

- Query params: unread_only (boolean), limit (int)

- Response: { notifications: [...], unread_count: number }

2. PATCH /api/v1/notifications/:id/read

- Marks a notification as read

3. PATCH /api/v1/notifications/read-all

- Marks all notifications as read for the user

4. GET /api/v1/notifications/stream

- Server-Sent Events endpoint

- Keeps connection open, pushes new notifications in real-time

- Event format: data: { id, type, title, body, link, created_at }

5. POST /api/v1/notifications (internal, not user-facing)

- Used by other system modules to create notifications

- Body: { user_id, type, title, body, link, load_id }

- On creation, push via SSE to connected clients

NOTIFICATION SERVICE MODULE:

Create /packages/api/src/modules/notifications/index.ts

Export a notify() function that other modules will call:

async function notify({ userId, type, title, body, link, loadId })

This function inserts the record AND pushes to SSE.

TMS UI:

1. NotificationBell.svelte component in the TMS top navigation bar

- Bell icon (use lucide-react bell icon or SVG)

- Red badge showing unread count (hidden when 0)

- On click: opens a dropdown panel

2. NotificationPanel.svelte dropdown

- Shows latest 20 notifications in a scrollable list

- Each notification: icon by type, title (bold), body, relative

time ('2 min ago'), unread indicator (blue dot)

- Clicking a notification: marks as read + navigates to link

- 'Mark all as read' link at top

- 'View all' link at bottom

3. On page load, open SSE connection to /api/v1/notifications/stream

- On new event: increment badge count, prepend to panel,

show a toast notification (top-right, auto-dismiss after 5s)

TOAST NOTIFICATION:

Create NotificationToast.svelte — slides in from top-right,

shows title + body, clickable (navigates to link), auto-dismiss

after 5 seconds, manual dismiss with X button.

FILES TO CREATE:

/packages/api/src/modules/notifications/index.ts

/packages/api/src/modules/notifications/sse-manager.ts

/packages/api/src/routes/notifications.ts

/apps/tms/src/lib/components/NotificationBell.svelte

/apps/tms/src/lib/components/NotificationPanel.svelte

/apps/tms/src/lib/components/NotificationToast.svelte

Database migration file for notifications table.

Acceptance Criteria

- Notifications table exists and accepts inserts

- GET /api/v1/notifications returns notifications

- SSE stream opens and stays connected

- Manually inserting a notification via POST shows it in the TMS bell dropdown within 2 seconds

- Toast appears on new notification

- Clicking notification marks it read and navigates to link

TRACK B — WAVE 1: DOCUMENT VAULT

Session Goal

Build the per-load document storage system: database table, file upload/download API, and a Documents tab on the load detail page.

Claude Code Prompt

Build a Document Vault system for the Myra TMS that stores all

documents associated with a load in one place.

DATABASE:

Create a load_documents table:

- id (UUID, PK)

- load_id (UUID FK to loads, ON DELETE CASCADE)

- doc_type (VARCHAR 50 — 'rate_confirmation', 'bol',

'proof_of_delivery', 'invoice', 'insurance_cert',

'carrier_packet', 'special_instructions', 'other')

- file_name (VARCHAR 200)

- file_url (TEXT — storage URL)

- file_size (INTEGER — bytes)

- mime_type (VARCHAR 50)

- uploaded_by (VARCHAR 50 — 'system', 'user', 'driver')

- notes (TEXT, nullable)

- created_at (TIMESTAMP)

Index on (load_id, doc_type).

API ENDPOINTS:

1. GET /api/v1/loads/:id/documents

- Returns all documents for a load, grouped by doc_type

- Response: { documents: [...], counts: { rate_confirmation: 1, pod: 1 } }

2. POST /api/v1/loads/:id/documents

- Multipart upload: file + doc_type + notes (optional)

- Store file in Supabase Storage (or S3) under

/loads/{load_id}/{doc_type}/{filename}

- Response: { document: { id, file_url, ... } }

3. DELETE /api/v1/loads/:id/documents/:doc_id

- Deletes document record and file from storage

4. GET /api/v1/loads/:id/documents/download-all

- Generates a ZIP file containing all documents for the load

- Returns the ZIP as a download

- Use archiver npm package for ZIP creation

DOCUMENT SERVICE MODULE:

Create /packages/api/src/modules/documents/index.ts

Export functions:

async function attachDocument({ loadId, docType, file, uploadedBy, notes })

async function getLoadDocuments(loadId)

async function deleteDocument(docId)

async function downloadAllAsZip(loadId)

The attachDocument function is what other features will call

(e.g., Rate Con generator, POD workflow).

TMS UI — Load Detail Page:

Add a 'Documents' tab to the existing load detail page.

1. DocumentVault.svelte component

- Card grid layout, one card per document

- Each card: doc type icon (PDF icon, image icon, etc.),

file name, upload date, file size, uploaded by label

- Click card: preview in modal (PDF viewer for PDFs,

image viewer for images, download for other types)

- Delete button (with confirmation) on each card

2. Upload area at top:

- Drag-and-drop zone OR 'Upload Document' button

- On upload: show doc_type selector dropdown + optional notes

- Progress bar during upload

- Max file size: 10MB

3. 'Download All' button that calls the zip endpoint

- Shows loading spinner during ZIP generation

4. Empty state: 'No documents yet. Upload or auto-generated

documents will appear here.'

FILES TO CREATE:

/packages/api/src/modules/documents/index.ts

/packages/api/src/modules/documents/storage.ts (file storage util)

/packages/api/src/routes/documents.ts

/apps/tms/src/lib/components/DocumentVault.svelte

/apps/tms/src/lib/components/DocumentCard.svelte

/apps/tms/src/lib/components/DocumentUpload.svelte

/apps/tms/src/lib/components/DocumentPreview.svelte

Database migration for load_documents table.

Acceptance Criteria

- Can upload a PDF and an image to a load

- Documents appear in the vault tab grouped by type

- Clicking a document previews or downloads it

- Delete removes both the record and the stored file

- Download All produces a ZIP with all documents

- attachDocument() function works as a callable service for other modules

TRACK C — WAVE 1: DRIVER INVITE SYSTEM

Session Goal

Build the complete driver invite flow: TMS sends invite, driver receives link, opens PWA, onboards, and is immediately connected to their assigned load.

Claude Code Prompt

Build a Driver Invite System that lets TMS users onboard new

drivers with a single link.

DATABASE CHANGES:

Add to drivers table:

- invite_token (UUID, nullable)

- invite_status (VARCHAR 20, default 'active')

Values: 'pending_invite', 'active', 'inactive'

- invited_at (TIMESTAMP, nullable)

- invite_accepted_at (TIMESTAMP, nullable)

Create index on invite_token WHERE invite_token IS NOT NULL.

API ENDPOINTS:

1. POST /api/v1/drivers/invite

Body: { carrier_id, load_id, first_name, last_name, phone, email? }

Logic:

- Create a driver record with status='pending_invite'

- Generate a UUID invite_token

- Assign the driver to the specified load

- Build invite URL: https://driver.myralogistics.com/join/{token}

- If Twilio/SMS is configured: send SMS with invite URL

- If email provided and email service configured: send email too

- Response: { driver_id, invite_token, invite_url, sms_sent, email_sent }

2. GET /api/v1/drivers/invite/:token

- Public endpoint (no auth required)

- Returns invite details: { first_name, carrier_name,

load_summary: { reference, origin_city, dest_city, pickup_date },

status: 'pending' | 'accepted' | 'expired' }

- If token not found or expired: 404

3. POST /api/v1/drivers/accept-invite

Body: { invite_token, first_name, last_name, pin (4 digits) }

Logic:

- Validate token exists and status is 'pending_invite'

- Update driver: name, pin (hashed), status='active',

invite_accepted_at=now()

- Generate auth token (JWT) for the driver

- Response: { driver_id, auth_token, assigned_load: { full load detail } }

TMS UI CHANGES:

In the load assignment modal (when assigning a carrier to a load):

1. Existing flow: dropdown to select a driver from the carrier's roster

2. NEW: 'Invite New Driver' button below the dropdown

3. Clicking it reveals a mini-form: first_name, last_name, phone, email

4. On submit: calls POST /api/v1/drivers/invite

5. On success: show the invite URL with a 'Copy Link' button

and a green 'SMS Sent' badge (if SMS was configured)

6. The load assignment completes with the driver showing as

'Pending Invite' with a yellow badge in the TMS

7. When the driver accepts, the badge changes to 'Connected' (green)

(poll every 30s or use the notification system if available)

DRIVER PWA — Onboarding Page:

Create /apps/driver/src/routes/join/[token]/+page.svelte

1. On mount: call GET /api/v1/drivers/invite/{token}

2. If token valid: show onboarding screen

- Myra Logistics logo

- 'Welcome, {first_name}!' heading

- Load card: '{origin_city} → {dest_city} • {pickup_date}'

- Form: confirm first_name (editable), last_name (editable),

set 4-digit PIN (numeric keypad style), accept terms checkbox

- 'Accept & Start' button

3. On submit: call POST /api/v1/drivers/accept-invite

4. On success: store auth_token, redirect to the driver app's

load detail page for the assigned load

5. Show PWA install prompt ('Add to Home Screen')

6. If token expired/used: show error screen with

'This invite has expired. Contact your dispatcher.'

SMS (OPTIONAL, SKIP IF TWILIO NOT CONFIGURED):

If a TWILIO_SID, TWILIO_AUTH_TOKEN, and TWILIO_FROM_NUMBER

env vars exist, send SMS via Twilio API:

Message: 'Hi {name}, you’ve been assigned a load with Myra Logistics.

Tap to get started: {invite_url} - Myra Logistics'

If Twilio is not configured, skip SMS silently and just return

the invite_url for the TMS user to copy and share manually.

FILES TO CREATE:

/packages/api/src/modules/drivers/invite.ts

/packages/api/src/routes/driver-invite.ts

/apps/driver/src/routes/join/[token]/+page.svelte

/apps/tms/src/lib/components/DriverInviteForm.svelte

Database migration for driver invite columns.

Acceptance Criteria

- Can create an invite from the TMS load assignment modal

- Invite URL is generated and displayed with copy button

- Opening the invite URL on mobile shows the onboarding page with load info

- Completing onboarding activates the driver and shows their load

- TMS reflects the status change from 'Pending Invite' to 'Connected'

- Expired or used tokens show a clear error message

|  | CHECKPOINT — WAVE 1 MERGE (10:00 AM) All 3 tracks complete. Merge all feature branches into main. Run migrations. Start API and TMS dev servers. Verify: bell icon shows in TMS nav, document vault tab exists on load detail, invite endpoint returns a token. If anything fails, fix before starting Wave 2. Budget 15 minutes for merge + verification. |
| --- | --- |

# Wave 1 Merge Sequence

git checkout main && git pull

git merge track-a/notifications    # Notification system

git merge track-b/document-vault    # Document vault

git merge track-c/driver-invite     # Driver invite

# Run all pending migrations

npx prisma migrate dev  # or equivalent for Drizzle

# Smoke test

curl http://localhost:3000/api/v1/notifications  # Should return []

curl http://localhost:3000/api/v1/loads/{id}/documents  # Should return []

curl -X POST http://localhost:3000/api/v1/drivers/invite -d '{...}'

WAVE 2   10:00 AM – 1:00 PM

Core Workflows — 3 Parallel Sessions

Wave 2 builds on Wave 1’s foundations. Track A uses Notifications + Vault. Track B uses Vault. Track C is independent (biggest feature starts here).

TRACK A — WAVE 2: POD WORKFLOW + FACTORING EMAIL

Session Goal

Wire the post-delivery automation chain: when a driver uploads a POD and marks a load as delivered, the system sends a TMS notification, auto-generates a draft invoice, emails the factoring company, and emails the shipper.

Claude Code Prompt

Build the post-delivery workflow for the Myra TMS. When a load

transitions to 'delivered' with a POD attached, trigger a chain

of automated actions.

PREREQUISITES (already built, import and use them):

- notify() from /packages/api/src/modules/notifications/index.ts

- attachDocument() from /packages/api/src/modules/documents/index.ts

FACTORING COMPANY SETTINGS:

Add to the integrations table (or create a settings table):

- factoring_company_name (VARCHAR 200)

- factoring_email (VARCHAR 200)

- factoring_cc_email (VARCHAR 200, nullable)

- factoring_enabled (BOOLEAN default false)

Add a Settings > Billing page in the TMS with a 'Factoring

Company' section: company name, email, CC email, enable toggle.

EMAIL SERVICE:

Create /packages/api/src/modules/email/index.ts

- Use Resend (npm install resend) as primary provider

- If RESEND_API_KEY env var is not set, log emails to console

instead of sending (dev mode fallback)

- Export: async function sendEmail({ to, cc, subject, html, attachments })

- Attachments format: [{ filename, content (Buffer), contentType }]

WORKFLOW CHAIN:

Create /packages/api/src/modules/workflows/post-delivery.ts

Export: async function onLoadDelivered(loadId)

This function runs when a load's status changes to 'delivered'.

Hook it into the existing load status update endpoint

(PATCH /api/v1/loads/:id or wherever status transitions happen).

The chain, in order:

Step 1: Verify POD exists

- Check load.pod_url is not null

- If missing, create a 'pod_missing' notification and stop

Step 2: Store POD in Document Vault

- Call attachDocument({ loadId, docType: 'proof_of_delivery',

file: pod_url, uploadedBy: 'driver' })

Step 3: Send TMS Notification

- Call notify({

type: 'pod_received',

title: 'POD Received — ' + load.reference,

body: origin_city + ' → ' + dest_city + ' delivered successfully',

link: '/loads/' + loadId,

loadId })

Step 4: Auto-Generate Invoice

- INSERT INTO invoices:

load_id, shipper_id, invoice_number (INV-2026-XXXX auto-increment),

amount = load.shipper_rate, status = 'draft',

due_date = load.delivery_date + shipper.payment_terms days

- Generate an invoice PDF (simple: just key details, no fancy layout)

- Store invoice PDF in Document Vault

Step 5: Email Factoring Company

- If factoring_enabled is true:

- Fetch all documents for this load from the vault

- Build email using this template:

Subject: 'Payment Request — Load {reference} — {shipper_name}'

Body: load details (reference, shipper, lane, delivery date,

invoice amount, payment terms)

Attachments: POD image, rate confirmation PDF (if exists),

invoice PDF

- Send to factoring_email, CC factoring_cc_email

- Log email sent status on the load record or in a delivery_emails table

Step 6: Email Shipper

- Send delivery confirmation to shipper.contact_email

- Subject: 'Delivery Confirmed — {reference}'

- Body: 'Your shipment from {origin} to {dest} has been delivered

on {date}. Track: {tracking_link}'

- No attachments (shipper doesn't get the invoice)

Step 7: Queue Carrier Rating

- Send a notification of type 'carrier_rating_prompt'

- Title: 'Rate carrier for {reference}'

- Link: '/loads/{loadId}#rating'

ERROR HANDLING:

Each step is wrapped in try/catch. If any step fails,

log the error, send an 'error' notification to the TMS,

but continue with the remaining steps. Don't let one

failure block the whole chain.

TMS UI — Settings > Billing:

/apps/tms/src/routes/settings/billing/+page.svelte

- Factoring Company section: name, email, CC, enable toggle

- 'Test Email' button that sends a sample email to verify config

FILES TO CREATE:

/packages/api/src/modules/email/index.ts

/packages/api/src/modules/workflows/post-delivery.ts

/packages/api/src/modules/invoices/generator.ts

/apps/tms/src/routes/settings/billing/+page.svelte

Migration for factoring settings + invoice number sequence.

Acceptance Criteria

- Changing a load to 'delivered' (with POD) triggers the full chain

- Notification appears in TMS bell within seconds

- Invoice record is created with correct amount and due date

- POD and invoice appear in the load's Document Vault

- Factoring email is sent (or logged to console in dev mode) with attachments

- Shipper receives delivery confirmation email

- If any step fails, remaining steps still execute

TRACK B — WAVE 2: RATE CONFIRMATION PDF GENERATOR

Session Goal

Auto-generate a professional rate confirmation PDF when a carrier is assigned to a load. Store it in the Document Vault and optionally email it to the carrier.

Claude Code Prompt

Build a Rate Confirmation PDF generator for the Myra TMS.

When a carrier is assigned to a load, auto-generate a rate con.

PREREQUISITES (already built, import and use them):

- attachDocument() from /packages/api/src/modules/documents/index.ts

- sendEmail() from /packages/api/src/modules/email/index.ts

(if available from Track A wave 2 — if not, skip email sending)

RATE CONFIRMATION CONTENT:

The PDF contains these sections in this order:

1. HEADER

- 'RATE CONFIRMATION' title, bold, centered

- Myra Logistics company info: name, address, MC#, phone, email

- Document number: RC-{year}-{sequential} (e.g., RC-2026-0001)

- Date issued

2. CARRIER INFORMATION

- Carrier company name, MC#, DOT#

- Contact: name, phone, email

3. LOAD DETAILS

- Load reference number

- Equipment type

- Commodity, weight

- PICKUP: full address, date, time window, contact

- DELIVERY: full address, date, time window, contact

- Special instructions (if any)

4. COMPENSATION

- Total carrier rate: ${amount}

- Fuel surcharge: ${amount} (if separate)

- Total: ${carrier_rate}

- Payment terms: 'Net 30 days upon receipt of signed BOL and POD'

5. TERMS & CONDITIONS

Store this as a configurable text block in a rate_con_terms

column in a settings table. Default text:

'Carrier warrants active FMCSA operating authority and

insurance meeting minimum requirements. Carrier is liable

for loss or damage to cargo from pickup to delivery.

Detention: 2 hours free time at each stop, $75/hour thereafter.

TONU: $250 if cancelled after truck is dispatched.

Carrier may not broker, re-broker, or assign this load.

without written consent.

6. ACCEPTANCE

- Line: 'By proceeding with this load, carrier agrees

to the terms and rate stated above.'

- Signature line: _________________ Date: ___________

- Printed name line

PDF GENERATION:

Use PDFKit (npm install pdfkit) to generate the PDF server-side.

- Clean, professional layout. No flashy design needed.

- Use standard fonts (Helvetica).

- Fit on 1 page if possible, 2 pages max.

TRIGGER:

Hook into the load assignment flow (POST /api/v1/loads/:id/assign).

After a carrier is assigned:

1. Generate the rate con PDF

2. Upload to storage

3. Call attachDocument() to store in the load's Document Vault

4. If email service is available AND a setting

'auto_send_rate_con' is true: email the PDF to the carrier

5. Return the rate con URL in the assignment response

TMS UI:

- On the load detail page, if a rate con exists in the vault,

show a 'View Rate Con' button and a 'Resend to Carrier' button

- In Settings > Documents: add a 'Rate Confirmation Terms'

textarea for editing the default T&C text

- 'Auto-send rate con to carrier on assignment' toggle

FILES TO CREATE:

/packages/api/src/modules/documents/rate-confirmation.ts

/packages/api/src/modules/documents/pdf-generator.ts

/apps/tms/src/routes/settings/documents/+page.svelte

Migration for rate_con_terms and auto_send_rate_con settings.

Acceptance Criteria

- Assigning a carrier generates a rate con PDF automatically

- PDF contains all required sections with correct load data

- PDF appears in the load's Document Vault as 'rate_confirmation'

- 'View Rate Con' button opens the PDF on the load detail page

- Terms are editable in Settings

TRACK C — WAVE 2: GLOBAL LOAD MAP (START)

Session Goal

Build the Global Load Map page: full-screen Mapbox map with color-coded pins for every active load, sidebar filters, pin popups, and auto-refresh. This is the biggest single feature — it spans Wave 2 and Wave 3.

Claude Code Prompt

Build a Global Load Map page for the Myra TMS. This is a full-screen

interactive map showing every active load as a color-coded pin.

API ENDPOINT:

GET /api/v1/loads/map

Query params:

- status[] (array of strings, filter by load status)

- equipment_type (string, optional filter)

- pickup_after (date, optional)

- pickup_before (date, optional)

Response:

{

"loads": [

{

"id": "uuid",

"reference": "MYR-2026-0042",

"status": "in_transit",

"equipment_type": "dry_van",

"origin": { "lat": 43.65, "lng": -79.38, "city": "Toronto" },

"destination": { "lat": 46.49, "lng": -80.99, "city": "Sudbury" },

"current_position": { "lat": 44.75, "lng": -79.85 },

"shipper_name": "Sudbury Mining Corp",

"carrier_name": "Northern Express",

"driver_name": "Marc D.",

"eta": "2026-03-10T15:30:00Z",

"has_exception": false,

"pickup_date": "2026-03-10",

"delivery_date": "2026-03-11",

"last_ping_at": "2026-03-10T12:15:00Z"

}

],

"summary": {

"total": 12, "created": 2, "assigned": 3,

"at_pickup": 1, "in_transit": 5, "at_delivery": 1,

"delivered": 0, "exceptions": 1

}

}

Performance: index loads on status and pickup_date.

Use current_lat/lng from the loads table directly.

Do NOT join to location_pings for this endpoint.

PIN POSITION LOGIC:

- status = 'created', 'quoted': pin at ORIGIN

- status = 'assigned': pin at ORIGIN

- status = 'at_pickup': pin at ORIGIN (pulsing animation)

- status = 'in_transit': pin at current_position (GPS)

- status = 'at_delivery': pin at DESTINATION (pulsing)

- status = 'delivered': pin at DESTINATION

- has_exception = true: override with RED triangle regardless of status

COLOR CODING:

- created: #9E9E9E (gray, hollow circle)

- quoted: #42A5F5 (light blue, hollow circle)

- assigned: #FF9800 (orange, solid circle)

- at_pickup: #FDD835 (yellow, pulsing circle)

- in_transit: #4CAF50 (green, truck icon or directional arrow)

- at_delivery: #1E88E5 (blue, pulsing circle)

- delivered: #2E7D32 (dark green, checkmark)

- exception: #F44336 (red, warning triangle)

MAP PAGE (/apps/tms/src/routes/map/+page.svelte):

Use Mapbox GL JS. The page layout:

- Full viewport height (minus TMS top nav)

- Left sidebar (collapsible, ~300px wide)

- Map fills remaining space

SIDEBAR CONTENTS:

1. Summary bar at top: total loads count, color-coded mini badges

showing count per status (e.g., green circle '5' for in_transit)

2. Status filter: checkboxes for each status.

All checked by default. Each shows count.

Unchecking hides those pins from the map.

3. Equipment filter: dropdown (All, Dry Van, Reefer, Flatbed)

4. Date range: pickup date from/to date pickers.

Default: today minus 3 days to today plus 3 days.

5. Search box: text input that filters pins by load reference,

shipper name, or carrier name. Matching pins highlight

and map centers/zooms on the first match.

PIN BEHAVIOR:

- Click a pin: show a Mapbox popup card with:

load reference (bold), status badge, shipper name,

carrier name, origin → destination, ETA (if in transit),

'View Load' link that navigates to /loads/{id}

- For in_transit loads: draw a route line from origin (small dot)

through current position (main pin) to destination (small dot).

Completed portion = solid green line.

Remaining portion = dashed gray line.

Use Mapbox Directions API to get the actual route polyline,

or approximate with a straight line for MVP.

CLUSTERING:

When zoomed out, cluster nearby pins into a numbered badge.

Use Mapbox GL JS built-in clustering:

map.addSource('loads', { type: 'geojson', cluster: true,

clusterRadius: 50, clusterMaxZoom: 14 })

Cluster click: zoom in to expand.

AUTO-REFRESH:

Poll GET /api/v1/loads/map every 60 seconds.

Update pin positions smoothly (don't remove/re-add, use

setData on the source). Show 'Last updated: Xs ago' in

bottom-right corner of the map.

INITIAL VIEW:

Center map on Ontario (lat 44.0, lng -79.5, zoom 6).

Adjust bounds to fit all pins on first load.

FILES TO CREATE:

/packages/api/src/routes/loads-map.ts

/apps/tms/src/routes/map/+page.svelte

/apps/tms/src/lib/components/MapSidebar.svelte

/apps/tms/src/lib/components/LoadMapPin.svelte

/apps/tms/src/lib/components/MapSummaryBar.svelte

Acceptance Criteria (by end of Wave 3)

- Map renders full-screen with Ontario centered

- Pins appear at correct positions with correct colors per status

- Clicking a pin shows the popup card with load details

- Sidebar filters update the visible pins in real-time

- Clustering works when zoomed out

- Map auto-refreshes every 60 seconds

- Route lines show for in-transit loads

|  | CHECKPOINT — WAVE 2 MERGE (1:00 PM) Track A (POD workflow) and Track B (Rate Con) should be complete. Track C (Map) is likely still in progress — that’s expected, it continues into Wave 3. Merge A and B into main. Track C continues on its branch. Quick test: assign a carrier to a test load and verify the rate con PDF appears in the vault. Mark a load as delivered and verify the notification chain fires. |
| --- | --- |

git checkout main && git pull

git merge track-a/pod-workflow

git merge track-b/rate-con-pdf

# Track C stays on its branch, continues into Wave 3

npx prisma migrate dev

WAVE 3   1:00 PM – 4:00 PM

Ops Intelligence — 3 Parallel Sessions

Track A builds the exception detection system. Track B builds the morning briefing. Track C finishes the map.

TRACK A — WAVE 3: EXCEPTION ALERT CENTER

Session Goal

Build the exception detection background job, the exceptions table, and the Alert Center UI panel in the TMS.

Claude Code Prompt

Build an Exception Alert Center for the Myra TMS that proactively

detects operational problems and surfaces them in a centralized panel.

PREREQUISITE: notify() from /packages/api/src/modules/notifications/

DATABASE:

CREATE TABLE exceptions (

id              UUID PK DEFAULT gen_random_uuid(),

load_id         UUID FK loads(id) nullable,

carrier_id      UUID FK carriers(id) nullable,

type            VARCHAR(50) NOT NULL,

severity        VARCHAR(10) NOT NULL, -- critical, high, medium, low

title           VARCHAR(200),

detail          TEXT,

status          VARCHAR(20) DEFAULT 'active', -- active, acknowledged, resolved

acknowledged_at TIMESTAMP nullable,

resolved_at     TIMESTAMP nullable,

created_at      TIMESTAMP DEFAULT NOW()

);

INDEX on (status, severity, created_at DESC).

Also add to loads table: has_exception BOOLEAN DEFAULT false.

EXCEPTION TYPES AND DETECTION RULES:

1. 'unassigned_urgent' (CRITICAL)

Condition: load.pickup_date <= tomorrow AND status = 'created'

Title: 'Uncovered load — {reference} picks up {pickup_date}'

2. 'late_pickup' (HIGH)

Condition: NOW() > load.pickup_window_end AND status = 'assigned'

Title: 'Late pickup — {reference} at {origin_city}'

3. 'eta_breach' (HIGH)

Condition: load.current_eta > load.delivery_date + 30 minutes

AND status = 'in_transit'

Title: 'ETA breach — {reference} est. {delay_min} min late'

4. 'gps_dark' (MEDIUM)

Condition: status = 'in_transit'

AND last_ping_at < NOW() - 30 minutes

Title: 'GPS signal lost — {reference} ({carrier_name})'

5. 'detention_risk' (MEDIUM)

Condition: status IN ('at_pickup', 'at_delivery')

AND time_at_facility > 2 hours

Title: 'Detention risk — {reference} at {facility_city} ({hours}h)'

6. 'pod_missing' (LOW)

Condition: status = 'delivered' AND pod_url IS NULL

AND delivered_at < NOW() - 24 hours

Title: 'POD missing — {reference} delivered {hours}h ago'

7. 'invoice_overdue' (MEDIUM)

Condition: invoice.status NOT IN ('paid')

AND invoice.due_date < TODAY

Title: 'Overdue invoice — {reference} — ${amount} due {days} days ago'

8. 'insurance_expiring' (LOW)

Condition: carrier.insurance_exp <= TODAY + 30 days

AND carrier.status = 'active'

Title: 'Insurance expiring — {carrier_name} expires {date}'

DETECTION JOB:

Create /packages/api/src/modules/exceptions/detector.ts

Export: async function runExceptionDetection()

This function:

1. Runs each detection rule as a SQL query

2. For each detected exception, check if an ACTIVE exception

of the same type + load_id already exists (dedup)

3. If new: insert exception, set load.has_exception = true,

call notify() to alert TMS user

4. Auto-resolve: for each ACTIVE exception, re-check condition.

If condition is no longer true, set status='resolved',

resolved_at=now(), set load.has_exception=false

SCHEDULING:

Run runExceptionDetection() on a 5-minute interval.

Use setInterval in the API server startup, or use a cron-like

scheduler (node-cron). For Vercel serverless: use a Vercel Cron

Job hitting a POST /api/v1/exceptions/detect endpoint.

API ENDPOINTS:

1. GET /api/v1/exceptions

Query: status (active/acknowledged/resolved), severity, limit

Response: { exceptions: [...], counts: { critical: 1, high: 2 } }

2. PATCH /api/v1/exceptions/:id/acknowledge

Sets acknowledged_at, keeps status='acknowledged'

3. PATCH /api/v1/exceptions/:id/resolve

Sets resolved_at, status='resolved'

4. POST /api/v1/exceptions/detect (internal, or cron trigger)

Runs the full detection sweep

TMS UI — Alert Center:

1. AlertIcon.svelte in TMS top nav (next to notification bell)

- Warning triangle icon

- Red badge with active exception count

- Click opens Alert Center panel (slide-in from right or modal)

2. AlertCenter.svelte panel

- Tab bar: All | Critical | High | Medium | Low

- Each exception is a card:

severity badge (color-coded), title, detail,

time since created ('15 min ago'),

action buttons: 'View Load', 'Acknowledge', 'Resolve'

- Acknowledged exceptions are grayed out but still visible

- Resolved exceptions hidden unless 'Show Resolved' toggled on

FILES TO CREATE:

/packages/api/src/modules/exceptions/detector.ts

/packages/api/src/modules/exceptions/rules.ts (each rule as a fn)

/packages/api/src/routes/exceptions.ts

/apps/tms/src/lib/components/AlertIcon.svelte

/apps/tms/src/lib/components/AlertCenter.svelte

/apps/tms/src/lib/components/ExceptionCard.svelte

Database migration for exceptions table + has_exception column.

TRACK B — WAVE 3: DAILY DISPATCH BRIEFING

Session Goal

Build the morning dispatch briefing dashboard showing today’s pickups, deliveries, in-transit loads, uncovered loads, and yesterday’s performance.

Claude Code Prompt

Build a Daily Dispatch Briefing page for the Myra TMS —

a morning intelligence dashboard at /dispatch/briefing.

API ENDPOINT:

GET /api/v1/dispatch/briefing?date=2026-03-10

Response structure:

{

"date": "2026-03-10",

"pickups": [

{ id, reference, origin_city, shipper_name, carrier_name,

driver_name, pickup_window_start, pickup_window_end,

status, is_late (boolean) }

],

"deliveries": [

{ id, reference, dest_city, shipper_name, carrier_name,

delivery_window_start, eta, status, is_late }

],

"in_transit": {

"count": 5,

"loads": [ { id, reference, origin_city, dest_city,

carrier_name, current_lat, current_lng, eta } ]

},

"exceptions": [

// Active critical + high severity exceptions

{ id, type, severity, title, load_id, created_at }

],

"uncovered": [

// Loads with pickup in next 48h and status='created'

{ id, reference, origin_city, dest_city, equipment_type,

pickup_date, shipper_name }

],

"yesterday": {

"delivered_count": 7,

"on_time_rate": 0.86,

"total_revenue": 9380.00,

"total_margin": 1407.00,

"avg_margin_pct": 0.15

}

}

QUERY LOGIC:

- pickups: loads WHERE pickup_date = $date, ORDER BY pickup_window_start

is_late = (NOW() > pickup_window_end AND status='assigned')

- deliveries: loads WHERE delivery_date = $date OR

(status='in_transit' AND current_eta::date = $date)

ORDER BY delivery_window_start

- in_transit: loads WHERE status = 'in_transit'

- exceptions: SELECT * FROM exceptions WHERE status = 'active'

AND severity IN ('critical','high') ORDER BY severity, created_at

- uncovered: loads WHERE status = 'created'

AND pickup_date BETWEEN $date AND $date + 2 days

ORDER BY pickup_date

- yesterday: aggregate from loads WHERE delivery_date = $date - 1

AND status IN ('delivered','invoiced','paid')

TMS PAGE: /apps/tms/src/routes/dispatch/briefing/+page.svelte

Layout: responsive grid, 2 columns on desktop, 1 on mobile.

Section A: 'Today’s Pickups' card

- Table: time, reference, origin, shipper, carrier, status badge

- Late rows highlighted in red

- Click row → load detail page

Section B: 'Today’s Deliveries' card

- Table: ETA, reference, destination, shipper, carrier, status

- Late/at-risk rows highlighted in yellow/red

Section C: 'In Transit' card

- Count badge: '{count} loads moving'

- Mini map (300px height) with pins for in-transit loads

(use Mapbox GL JS, simplified version of global map)

- Or skip mini-map for speed and just show a list

Section D: 'Needs Attention' card

- Active critical + high exceptions as compact cards

- Each: severity badge, title, 'View' button

- If zero: show green 'All Clear' badge

Section E: 'Uncovered Loads' card

- MOST IMPORTANT section — give it visual prominence (border/bg)

- Table: pickup date, reference, lane, equipment, shipper

- Each row: 'Find Carrier' button (calls the carrier matching API)

- If zero: show green 'All Covered' badge

Section F: 'Yesterday’s Performance' card

- Stats: loads delivered, on-time %, revenue, margin, margin %

- Compact, single row of stat cards

TOP OF PAGE:

- Date selector (default today, can browse to other dates)

- 'Good morning' greeting with the date

- Quick summary line: '{X} pickups, {Y} deliveries,

{Z} need attention'

OPTIONAL EMAIL BRIEFING:

If email service is configured, add a Settings option:

'Send daily briefing email' toggle + time picker + recipients.

Use node-cron to schedule. Email is a condensed HTML version

of the briefing with counts and a 'Open TMS' link.

Skip this if time is short — the page itself is the priority.

FILES TO CREATE:

/packages/api/src/routes/dispatch-briefing.ts

/apps/tms/src/routes/dispatch/briefing/+page.svelte

/apps/tms/src/lib/components/BriefingPickups.svelte

/apps/tms/src/lib/components/BriefingDeliveries.svelte

/apps/tms/src/lib/components/BriefingExceptions.svelte

/apps/tms/src/lib/components/BriefingUncovered.svelte

/apps/tms/src/lib/components/BriefingStats.svelte

TRACK C — WAVE 3: GLOBAL LOAD MAP (FINISH)

Session Goal

Complete the Global Load Map. By end of Wave 2, the map page, API endpoint, and basic pins should exist. Wave 3 focuses on polish: route lines for in-transit loads, clustering, sidebar search, auto-refresh, and the popup cards.

Claude Code Prompt

Continue building the Global Load Map. The base map page,

API endpoint, and basic pin rendering should already exist.

ADD THESE REMAINING FEATURES:

1. ROUTE LINES for in-transit loads:

- For each load with status='in_transit', draw a line:

origin (small gray dot) → current position (main pin)

= solid green line (completed portion)

current position → destination (small gray dot)

= dashed gray line (remaining portion)

- Use GeoJSON LineString sources with paint properties

- For MVP, use straight lines (not route polylines)

2. CLUSTERING:

- Enable Mapbox GL clustering on the load source:

cluster: true, clusterRadius: 50, clusterMaxZoom: 14

- Cluster circles: show load count number

- Size clusters proportionally to count

- Click cluster → zoom to expand

3. POPUP CARDS on pin click:

- Mapbox Popup with HTML content:

<strong>{reference}</strong> <badge>{status}</badge>

<br>{shipper_name}

<br>{origin_city} → {dest_city}

<br>Carrier: {carrier_name}

<br>ETA: {formatted_eta} (only if in_transit)

<br><a href='/loads/{id}'>View Load →</a>

4. SIDEBAR SEARCH:

- Text input that filters by reference, shipper, or carrier

- On input, filter the GeoJSON source data

- If 1 result: center + zoom to that pin, open its popup

- If multiple: fit bounds to matching pins

- Clear button to reset

5. AUTO-REFRESH:

- setInterval every 60 seconds

- Re-fetch GET /api/v1/loads/map with current filter params

- Update the GeoJSON source with source.setData()

- Do NOT remove and re-add layers (causes flicker)

- Show 'Last updated: {seconds}s ago' text in bottom-right

6. RESPONSIVE:

- Desktop: sidebar visible, ~300px wide

- Mobile: sidebar hidden, toggle button to slide in

- Map takes full remaining space

7. Add 'Map' link to the TMS main navigation

|  | CHECKPOINT — WAVE 3 MERGE (4:00 PM) All three tracks should be complete or near-complete. Merge all feature branches into main. Run migrations. Full smoke test: the TMS should now have a notification bell, alert icon, document vault on load pages, global map in nav, and a dispatch briefing page. Any feature that’s 90% done can be finished during Wave 4. |
| --- | --- |

git checkout main && git pull

git merge track-a/exception-center

git merge track-b/dispatch-briefing

git merge track-c/global-map

npx prisma migrate dev

WAVE 4   4:00 PM – 7:00 PM

Integration Testing & Polish

All 7 features are built. Wave 4 is about making them work together, finding bugs, and polishing the seams. All 3 Claude Code sessions work on the same main branch now.

ALL TRACKS — WAVE 4: INTEGRATION TESTING

Test Script: Full Load Lifecycle

Walk through the complete lifecycle of a load and verify every feature fires:

TEST SCENARIO: Move a load from creation to payment

1. CREATE LOAD in TMS

→ Verify: load appears on Global Map as gray pin at origin

→ Verify: load appears in Dispatch Briefing under 'Uncovered'

→ Verify: if pickup is tomorrow, 'unassigned_urgent' exception fires

2. GENERATE QUOTE

→ Verify: quoting engine returns a rate with confidence

→ Verify: quote stored in quotes table

3. ASSIGN CARRIER via matching engine

→ Verify: carrier matching returns ranked results

→ Verify: rate confirmation PDF auto-generated

→ Verify: rate con appears in Document Vault

→ Verify: map pin changes from gray to orange

4. INVITE DRIVER

→ Verify: invite URL generated

→ Verify: opening URL shows onboarding page with load info

→ Verify: completing onboarding activates driver

→ Verify: TMS shows 'Connected' badge on load

5. DRIVER STARTS (simulate status updates)

→ at_pickup: map pin changes to yellow, pulsing

→ Verify: if at facility 2+ hours, detention exception fires

→ in_transit: map pin changes to green at GPS position

→ Verify: route line appears on map

→ Verify: briefing shows load under 'In Transit'

6. SIMULATE GPS DARK

→ Stop sending pings for 30+ min

→ Verify: 'gps_dark' exception fires

→ Verify: alert appears in Alert Center

→ Verify: map pin changes to red triangle

→ Resume pings: exception auto-resolves

7. DRIVER DELIVERS + CAPTURES POD

→ Verify: TMS notification appears in bell ('POD received')

→ Verify: invoice auto-generated with correct amount

→ Verify: POD + invoice appear in Document Vault

→ Verify: factoring email sent (check logs or inbox)

→ Verify: shipper confirmation email sent

→ Verify: map pin changes to dark green checkmark

→ Verify: carrier rating prompt notification appears

8. CHECK DISPATCH BRIEFING

→ Load appears under 'Yesterday’s Performance' next day

→ Revenue and margin numbers are correct

Common Integration Bugs to Check

- Notification SSE connection drops and doesn’t reconnect — add reconnect logic with exponential backoff

- Map pins don’t update until page refresh — verify setData is being called on the GeoJSON source, not re-creating layers

- Rate con PDF has missing data fields — ensure all required load/carrier fields are populated before generation

- Factoring email attachments are empty — verify file download from storage returns a buffer, not a URL

- Exception detection job runs but doesn’t fire for existing loads — check that the detection queries don’t filter on created_at > job_start

- Driver invite page shows CORS error — the /join route is on the driver app domain, ensure the API allows cross-origin from driver.myralogistics.com

- Document Vault ZIP download times out for loads with many large images — stream the ZIP response instead of buffering in memory

— End of Development Plan —